1. [2 points} What are the five Project Management process groups? **Initiating, Planning, Executing, Monitoring & Controlling, Closing**

2. [2 points] What activities are needed for Closing Process Group? **Close Project/Phase- Finalize all activities in Process Group to complete the project, Close Procurement- Complete all project procurement.**

3. [3 points] Fill the blanks using the following words

(a) Phases , (b) Stakeholders, (c) Financial Resources.

3.1 Process groups are not considered Project ……………

3.2 What are the two phases of Initiating Process Group? (1) Develop Project Charter and (2) Identify the………….

3.3 What does the project charter define? Initial Scope of the project and the ………..

In the following two projects, all the activities have uniform distribution between 5 days and 25 days.

1. Project 1 takes more time than project 2
2. Project 2 takes more time than project 1
3. Projects 1 and 2 both take the same time

Project 2

Project 1

 

Clearly explain