## Slide 1: Project Plan Formatting – Fundamentals
Lesson 6

## Slide 2: Skills Matrix
Skills | Matrix Skill
Format a Gantt Chart | Modify the Gantt Chart using the Bar Styles dialog box Modify the Gantt Chart using the Gantt Chart Wizard
Draw in a Gantt Chart | Add a text box to a Gantt Chart

## Slide 3: Skills Matrix
Skills | Matrix Skill
Change text appearance in a view | Change appearance of text in a view
Create and edit tables | Create a custom table
Create custom views | Create a custom view

## Slide 4: Software Orientation
Used to change the appearance of Gantt Chart items
  Task bars and summary bars
    Types, Colors, Patterns, Shapes, Splits
  Milestones
  Text
Microsoft Project’s Bar Styles Dialog Box

## Slide 5: Software Orientation
Use to reformat bars on the Gantt Chart (can format beginning, middle, and end of each bar)
Use to reformat text on the Gantt Chart
Items that can be reformatted
Current appearance of item
Task types for which bar or shape will appear
Microsoft Project’s Bar Styles Dialog Box (cont.)

## Slide 6: Gantt Chart Formatting
On the menu bar, click Format
Click Bar Styles
The Bar Styles dialog box appears
Modify the Gantt Chart Using the Bar Styles Dialog Box

## Slide 7: Gantt Chart Formatting
On the Bars tab under the Start label in the Shape box, select the star shape
In the name column, select Milestone
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 8: Gantt Chart Formatting
Select Milestone
Star shape selected
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 9: Gantt Chart Formatting
In the name column at the top of the dialog box, select Task
Click the Text tab
In the Text tab in the Right box, select Resource name
Click the down arrow, and then select Resource Initials
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 10: Gantt Chart Formatting
Task selected
Text tab selected
Resource Initials selected using drop-down menu
Click OK when finished
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 11: Gantt Chart Formatting
Scroll to task 26 to view the reformatted milestone and resource initials
Reformatted milestone and resource initials
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 12: Gantt Chart Formatting
View — Window through which you can see various elements of your project plan
Three Categories of Views… | 
Charts (or graphs) | Present information graphically, such as the Network Diagram
Sheets | Present information in rows and columns, such as the Task Sheet
Forms | Present detailed information in a structured format about one task or resource at a time, such as the Task Form
Modify the Gantt Chart Using the Bar Styles Dialog Box (cont.)

## Slide 13: Gantt Chart Formatting
Click Options
Click Tools
Click the View tab in the Options dialog box
Under Outline options for, click Show project summary task
Click OK
Modify the Gantt Chart Using the Gantt Chart Wizard

## Slide 14: Gantt Chart Formatting
Adjust the Gantt Chart so that the Duration and Start columns are visible
Expand the column width to see full values
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 15: Gantt Chart Formatting
Click More Views
Click View
Click Copy in the More Views dialog box
In the Name field of the View Definition dialog box, key My Custom Gantt Chart
Click OK
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 16: Gantt Chart Formatting
More Views dialog box shows newly created view
Click Apply to activate the new view
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 17: Gantt Chart Formatting
On the menu bar, click Format
Click Gantt Chart Wizard
The opening page of the Wizard appears
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 18: Gantt Chart Formatting
Click Next to advance to the second screen of the Gantt Chart Wizard
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 19: Gantt Chart Formatting
Click the Other button
Select Standard: Style 4 from the drop-down menu
Click the Finish button
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 20: Gantt Chart Formatting
Click the Format It button
Click the Exit Wizard button
The Wizard applies the new style to the custom Gantt Chart
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 21: Gantt Chart Formatting
The Wizard applies the Standard: Style 4 formatting to the My Custom Gantt Chart view
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 22: Gantt Chart Formatting
The Gantt Chart Wizard has fewer choices than the bar styles command
None of the data in the project plan has changed, only the way it is formatted
The formatting changes affect only the current view; all other views are unaffected
Modify the Gantt Chart Using the Gantt Chart Wizard (cont.)

## Slide 23: Drawing in a Gantt Chart
Add a Text Box to the Gantt Chart
Click Apply
Click View on the menu bar
Click More Views
Select Detail Gantt in the More Views dialog box
The Detail Gantt view appears

## Slide 24: Drawing in a Gantt Chart
Click View on the menu bar
Point to Toolbars
Click Drawing
The Drawing toolbar appears
Add a Text Box to the Gantt Chart (cont.)

## Slide 25: Drawing in a Gantt Chart
Click the Text Box button on the drawing toolbar
Draw a small square on the chart portion of the view
Key CMT Music Awards May 31 – June 1 in the box
Add a Text Box to the Gantt Chart (cont.)

## Slide 26: Drawing in a Gantt Chart
Click Format on the menu bar
Point to Drawing
Click Properties
The Format Drawing dialog box appears
Add a Text Box to the Gantt Chart (cont.)

## Slide 27: Drawing in a Gantt Chart
Click the Line and Fill tab
Select Lime from the Color box under the Fill label
Click the Size and Position tab
Select Attach to Timescale (if not selected)
Add a Text Box to the Gantt Chart (cont.)

## Slide 28: Drawing in a Gantt Chart
Key May 31, 2008 in the Date box
Key 1 in the Vertical box
Click OK
Project formats the text box as specified
Add a Text Box to the Gantt Chart (cont.)

## Slide 29: Drawing in a Gantt Chart
Adjust the view so that May 31, 2008, is visible (Use Edit  Go To)
Hide the Drawing toolbar when finished
Add a Text Box to the Gantt Chart (cont.)

## Slide 30: Drawing in a Gantt Chart
When you link drawing objects to the Gantt chart, keep in mind
  If the object being added is task specific, link the object to the Gantt bar
  If the object being added is date specific, link the object to a date
Add a Text Box to the Gantt Chart (cont.)

## Slide 31: Changing Text Appearance in a View
Click More Views
Click View
Click Task Sheet
Click Apply
Change Appearance of Text in a View

## Slide 32: Changing Text Appearance in a View
Point to Table: Entry
Click View
Click Summary
The Summary table appears in the Task Sheet view
Change Appearance of Text in a View (cont.)

## Slide 33: Changing Text Appearance in a View
The Task Sheet view showing the Summary table
You will be looking closely at the Cost column
Change Appearance of Text in a View (cont.)

## Slide 34: Changing Text Appearance in a View
Click Summary Tasks in the Item to Change list
In the Size box, click 10
In the Color box, click Green
Click Text Styles
Click Format
Change Appearance of Text in a View (cont.)

## Slide 35: Changing Text Appearance in a View
Summary Tasks
Size 10
Text Styles dialog box
Color Green
Click OK when finished
Change Appearance of Text in a View (cont.)

## Slide 36: Changing Text Appearance in a View
Widen columns as needed so that no pound signs (###) are visible
Click the Cost field for task 27 to apply direct formatting to this field
Change Appearance of Text in a View (cont.)

## Slide 37: Changing Text Appearance in a View
Click Font
Click Format
Click Bold Italic
Click OK
Change Appearance of Text in a View (cont.)

## Slide 38: Changing Text Appearance in a View
Bold Italic formatting applied to Cost column for task 27
Change Appearance of Text in a View (cont.)

## Slide 39: Changing Text Appearance in a View
Table — Spreadsheet-like presentation of data, with rows and columns
  Each column represents a field in Project
  Each row represents a single resource or task
The intersection of a row and column is a field
  Represents the lowest-level information about a task, resource, or assignment
Change Appearance of Text in a View (cont.)

## Slide 40: Changing Text Appearance in a View
If you format a category of text using the Text Styles dialog box, the formatting changes apply to all cases of that category in all tables of the active view
  If you change the view, the format changes do not appear in the new view
When you format individual selections of text, the changes you make have no effect on other text in the view
Change Appearance of Text in a View (cont.)

## Slide 41: Creating and Editing Tables
Create a Custom Table
Point to Table: Summary
Click View
Click More Tables
Select Task as the Tables option
Select Entry
Click Copy

## Slide 42: Creating and Editing Tables
Create a Custom Table (cont.)
In the Field Name column, select the following field names and then click Delete Row after selecting each one
In the Name box, key Music Video Schedule Table
Indicators
Duration
Finish
Predecessors
Resource Names

## Slide 43: Creating and Editing Tables
Create a Custom Table (cont.)
Table Definition dialog box after Field Names have been deleted

## Slide 44: Creating and Editing Tables
Create a Custom Table (cont.)
In the Field Name column in the next empty row, select Cast (Text 1) from the drop-down list
In the Align Data column in the same row, select Left
In the Width column, key 30

## Slide 45: Creating and Editing Tables
Create a Custom Table (cont.)
In the Field Name column in the next empty row, select Location (Text 2) from the drop-down list
In the Align Data column in the same row, select Left
Press Enter

## Slide 46: Creating and Editing Tables
Create a Custom Table (cont.)
In the Field name column, select Name
Click Paste Row
In the Date Format box, select Mon 1/28/02 12:33 PM
Click Cut Row
In the Field Name column, select Start

## Slide 47: Creating and Editing Tables
Create a Custom Table (cont.)
Table Definition dialog box after Field Names have been re-ordered

## Slide 48: Creating and Editing Tables
Create a Custom Table (cont.)
Click Apply
Click OK
Widen columns as needed so that no pound signs (###) are visible

## Slide 49: Creating and Editing Tables
Create a Custom Table (cont.)
Task Sheet view with custom Music Video Schedule Table applied

## Slide 50: Creating and Editing Tables
Create a Custom Table (cont.)
Three options when setting up tables
  Create a new table
  Redefine an existing table
  Copy and modify an existing table

## Slide 51: Creating Custom Views
Create a Custom View
Click More Views
Click View
Click New
Make sure Single View is selected
Click OK

## Slide 52: Creating Custom Views
Create a Custom View (cont.)
Key Music Video Schedule View
Select Music Video Schedule Table
Select No Group
Select Unfinished Shoots
Key Music Video Schedule View
Click OK when finished

## Slide 53: Creating Custom Views
Create a Custom View (cont.)
Click Apply in the More Views dialog box to apply the new view

## Slide 54: Creating Custom Views
Create a Custom View (cont.)
A view can contain tables, groups, or filters
You can combine these with other elements to create almost limitless custom views

## Slide 55: Summary
Format a Gantt Chart
Draw in a Gantt Chart
Change text appearance in a view
You Learned How to

## Slide 56: Summary
You Learned How to (cont.)
Create and edit tables
Create custom views